**TUP Inquiry**

**Team 7**

Brizuela, Ivan Joshua

Dadivas, Dan Angelo

Gatchalian, Desiree

Pancho, Henricson

**Finished Tasks based on Sprint Plan:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint 1** | | | |
| **Tasks** | **Assignee** | **Story Points** | **Day/Time Allotted** |
| CRUD Admin | Brizuela | 8 | 7 day/s |
| Login/Logout | Pancho | 3 | 1-3 hours |
| CRUD Inquiry | Dadivas | 8 | 7 day/s |

**Unfinished Task:**

**Sprint 2:**

* CRUD Admin (Testing)
* CRUD Inquiry (UI Adjustment)

**Sprint 3:**

* Testing

**What went well?**

-Tasks are properly distributed.

**What went wrong?**

-Late submission of task

-All tasks were not done to the targeted date

-Progresses on the tasks are not monitored efficiently.

**What to improve?**

* Responsibility
* Communication
* Leadership Skills
* **Sprint Plan**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task Name** | **Responsible** | **Start** | **End** | **Days** | **Status** |
| Sprint 1 |  |  |  |  |  |
| Conceptualization of database model | Gatchalian | 2/9 | 2/9 | 1-2 hour/s | DONE |
| Client-side GUI | Gatchalian | 2/9 | 2/12 | 3 days | DONE |
| Admin-side GUI | Pancho | 2/9 | 2/12 | 3 days | DONE |
| Sprint 2 |  |  |  |  |  |
| CRUD Admin | Brizuela | 2/13 | 2/17 | 4 days | Ongoing |
| Login/Logout | Pancho | 2/18 | 2/19 | 1 day | Ongoing |
| CRUD Inquiry | Dadivas | 2/13 | 2/17 | 4 days | Ongoing |
| Sprint 3 |  |  |  |  |  |
| Testing | All | 2/20 | 2/23 | 3 days | Waiting |