**TUP Inquiry**

**Team 7**

Brizuela, Ivan Joshua

Dadivas, Dan Angelo

Gatchalian, Desiree

Pancho, Henricson

**Finished Tasks based on Sprint Plan:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint 1** | | | |
| **Tasks** | **Assignee** | **Story Points** | **Day/Time Allotted** |
| Conceptualization of database model | Gatchalian | 3 | 1-2 hours |
| Client-side GUI | Gatchalian | 8 | 3 day/s |
| Admin-side GUI | Pancho | 8 | 3 day/s |

**Unfinished Task:**

**Sprint 2:**

* CRUD Admin
* Login/Logout
* CRUD Inquiry

**Sprint 3:**

* Testing

**What went well?**

-Tasks are properly distributed.

-All tasks were done to the targeted date.

**What went wrong?**

-Progresses on the tasks are not monitored efficiently.

**What to improve?**

* Responsibility
* Communication
* Leadership Skills