**PROJECT DETAILS**

**Project Description**

Students has the rights to know what does a University plan to do regarding on its developments and projects, but students only express their thoughts and ask questions on what does a project benefits for them and how can that project help the University by posting in different kinds of fan pages/ school pages that is related to the University. They often ask to the University government and make some protest for the purpose of it because they are wondering what is it for, why does that certain project costs that much and why did the University make that certain project. With these types of concerns, by the help of this Online Inquiry, they can post their questions and concerns about the University with the use of internet. In every questions that they posted, admin from that University can answer their questions and for them to know immediately what they ask for in a short amount of time.

**Resource Person**

**-**

**Project Coverage**

***USER:*** The system is in public, so there will be no need for the students to create an account just to post a question.

***FEATURES:*** The system is an FAQ module of the website and users can post as many questions as they want. But administrators can only answer once in every post.

***CATEGORY:*** There will be a category for the questions to sort and view them by the selected category of it.

***LOCATION:*** The system will be available for any branches of Technological University of the Philippines.

**Sprint Plan**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task Name** | **Responsible** | **Start** | **End** | **Days** | **Status** |
| Sprint 1 |  |  |  |  |  |
| Conceptualization of database model | Gatchalian | 1/30 | 2/1 | 3 days |  |
| Client-side GUI | Gatchalian | 1/30 | 2/2 | 4 days |  |
| Admin-side GUI | Pancho | 1/30 | 2/2 | 4 days |  |
| Sprint 2 |  |  |  |  |  |
| CRUD Admin | Brizuela | 2/1 | 2/5 | 5 days |  |
| Login/Logout | Pancho | 2/6 | 2/7 | 1 day |  |
| CRUD Inquiry | Dadivas | 2/1 | 2/5 | 5 days |  |
| Sprint 3 |  |  |  |  |  |
| Testing | All | 2/15 | 2/17 | 2 days |  |

**Story Points per Task**

|  |  |  |
| --- | --- | --- |
| **TASK** | **Difficulty** | **Estimations** |
| **Conceptualization of database model** | **Medium** | **2-3 days** |
| **GUI** | **Medium** | **3-4 days** |
| **Login/Logout** | **Small** | **1 day** |
| **CRUD Admin** | **Small** | **4-5 days** |
| **CRUD Inquiry** | **Medium** | **4-5 days** |
| **Testing** | **Medium** | **1-2 days** |

**Short Description of Task**

|  |  |
| --- | --- |
| **Conceptualization of database model** | Create a conceptual model of the database |
| **Login/Logout** | Create the login/logout module of the system |
| **CRUD Admin** | Create CRUD for every admin |
| **CRUD User** | Create CRUD for every user |
| **CRUD Inquiry** | Create CRUD for every posts/inquiries |
| **GUI** | Create the user interface for the system |