**Sprint Report**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Task Name** | **Responsible** | **Start** | **End** | **Days** | **Status** |
| Sprint 1 |  |  |  |  |  |
| Conceptualization of database model | Gatchalian | 2/9 | 2/9 | 1-2 hour/s | DONE |
| Client-side GUI | Gatchalian | 2/9 | 2/12 | 3 days | ONGOING |
| Admin-side GUI | Pancho | 2/9 | 2/12 | 3 days | ONGOING |
| Sprint 2 |  |  |  |  |  |
| CRUD Admin | Brizuela | 2/13 | 2/17 | 4 days | WAITING |
| Login/Logout | Pancho | 2/18 | 2/19 | 1 day | WAITING |
| CRUD Inquiry | Dadivas | 2/13 | 2/17 | 4 days | WAITING |
| Sprint 3 |  |  |  |  |  |
| Testing | All | 2/20 | 2/23 | 3 days | WAITING |